Industry-Grade IIoT Project Roadmap

Recommended Business Use Case

Smart Industrial Predictive Maintenance & Machine Health Monitoring System

Problem Statement

In manufacturing plants, machines often fail unexpectedly due to:

- Bearing wear

- Excessive vibration

- Motor overheating

- Abnormal current consumption

- Environmental factors

Unexpected downtime leads to:

- Production losses

- Maintenance costs

- Reduced equipment lifespan

Proposed Solution

Build an end-to-end IIoT platform that:

- Collects machine health data using sensors.

- Streams data in real time.

- Stores historical telemetry.

- Generates dashboards.

- Predicts failures using Machine Learning.

- Sends alerts to web and mobile applications.

- Deploys on cloud infrastructure.

Why This Project?

This single project demonstrates:

✅ Embedded Systems
✅ Networking
✅ Data Engineering
✅ Backend Development
✅ Database Design
✅ Machine Learning
✅ Full Stack Development
✅ Mobile Development
✅ Cloud & DevOps

This makes it ideal for:

- Final Year Project

- Resume Project

- Placement Interviews

- Portfolio Showcase

Complete Project Phases

| Phase | Title |
| --- | --- |
| 1 | IIoT Edge Development |
| 2 | Data Streaming & Messaging |
| 3 | Backend APIs |
| 4 | Database Design |
| 5 | Data Engineering Pipeline |
| 6 | Machine Learning |
| 7 | Web Dashboard |
| 8 | Mobile Application |
| 9 | Cloud Deployment |
| 10 | DevOps & CI/CD |
| 11 | Final Integration & Testing |

PHASE 1: IIoT EDGE DEVELOPMENT

1. Executive Summary

This phase focuses on creating the physical data acquisition layer.

The objective is to collect machine health parameters and publish them through MQTT.

At the end of this phase you will have:

- Working ESP32 firmware

- Sensor integration

- Real-time telemetry generation

- MQTT connectivity

- Simulated industrial machine

2. Business Objective

Why this phase exists

Without reliable sensor data, no analytics or prediction system can exist.

This phase establishes the digital representation of a physical machine.

Problem Solved

Traditional maintenance relies on manual inspection.

This phase enables:

- Continuous monitoring

- Remote visibility

- Real-time measurements

Deliverables

- Sensor-connected ESP32

- MQTT Publisher

- Telemetry JSON packets

- Documentation

3. Learning Roadmap

Assumption:

- 2 Hours/Day

- Beginner to Intermediate

Concepts to Learn

Week 1

Embedded Systems Basics

Learn:

- Microcontrollers

- GPIO

- ADC

- PWM

- UART

- I2C

- SPI

Learning Hours:

10 Hours

Week 2

ESP32 Development

Learn:

- ESP32 Architecture

- Arduino IDE

- Firmware Uploading

- Serial Monitor

Learning Hours:

8 Hours

Implementation:

6 Hours

Week 3

Sensor Interfacing

Learn:

- Analog Sensors

- Digital Sensors

- Sensor Calibration

Learning Hours:

8 Hours

Implementation:

6 Hours

Week 4

MQTT Protocol

Learn:

- Publish

- Subscribe

- Broker

- Topics

- QoS

Learning Hours:

10 Hours

Implementation:

4 Hours

Total

| Activity | Hours |
| --- | --- |
| Learning | 36 |
| Implementation | 16 |
| Total | 52 |

Duration:

26 Days (~4 Weeks)

4. Hardware Requirements

Recommended Hardware

ESP32 Development Board

Quantity: 1

Approx Cost:

₹500

Reason:

Industrial-grade IoT controller with WiFi and Bluetooth.

DHT22

Temperature and Humidity Sensor

Quantity: 1

Cost:

₹300

Purpose:

Environmental monitoring.

MPU6050

Accelerometer + Gyroscope

Quantity: 1

Cost:

₹200

Purpose:

Vibration monitoring.

ACS712

Current Sensor

Quantity: 1

Cost:

₹250

Purpose:

Motor current monitoring.

Breadboard

Quantity: 1

Cost:

₹150

Jumper Wires

Quantity: 1 Set

Cost:

₹100

USB Cable

Cost:

₹100

Total Estimated Hardware Cost

₹1500–2000

5. Software Requirements

Development Tools

Arduino IDE

Purpose:

Firmware development

Git

Purpose:

Version control

GitHub

Purpose:

Source code management

MQTT Explorer

Purpose:

MQTT monitoring

Mosquitto Broker

Purpose:

Message broker

6. Architecture Design

Textual Architecture

DHT22

\

\

MPU6050 ----> ESP32 ----> MQTT Broker

/

/

ACS712

Data Flow

Sensors

↓

ESP32

↓

JSON Creation

↓

MQTT Publish

↓

Broker

↓

Future Backend

Communication Protocol

Sensor → ESP32

- I2C

- ADC

ESP32 → Broker

- MQTT over TCP/IP

Integration with Future Phases

Output of Phase 1 becomes input for:

- Kafka

- Node-RED

- Backend APIs

- Database

7. Implementation Plan

Milestone 1

ESP32 Setup

Deliverable:

- Blink LED Program

Milestone 2

DHT22 Integration

Deliverable:

- Temperature Reading

Milestone 3

MPU6050 Integration

Deliverable:

- Vibration Reading

Milestone 4

ACS712 Integration

Deliverable:

- Current Reading

Milestone 5

WiFi Connectivity

Deliverable:

- Stable Network Connection

Milestone 6

MQTT Publisher

Deliverable:

- Sensor Data Transmission

Milestone 7

JSON Packet Design

Example:

{

"device_id":"MOTOR_01",

"temperature":32.5,

"vibration":0.12,

"current":4.8,

"timestamp":"2026-06-04T10:00:00Z"

}

8. Deliverables

Source Code

- ESP32 Firmware

- Sensor Libraries

Documentation

- Circuit Diagram

- Setup Guide

Data Output

- MQTT Messages

9. Testing Strategy

Unit Tests

TC-001

Objective:

Verify DHT22 Reading

Input:

Ambient Environment

Expected Result:

Temperature Received

Pass Criteria:

±1°C Accuracy

TC-002

Objective:

Verify MPU6050

Input:

Physical Movement

Expected Result:

Acceleration Change

Pass Criteria:

Data Updates Every Second

TC-003

Objective:

Verify ACS712

Input:

Load Variation

Expected Result:

Current Value Changes

Pass Criteria:

Reading Variation Detected

Integration Tests

TC-004

Objective:

Sensor → ESP32

Pass:

All Values Available

TC-005

Objective:

ESP32 → MQTT

Pass:

Messages Received

System Test

TC-006

Run Device 8 Hours

Expected:

No Disconnect

Pass:

100% Data Availability

User Acceptance Test

TC-007

Observe Live Data

Pass:

Values Update Every 5 Seconds

10. Success Criteria

Phase completed only if:

Functional

✓ Sensor readings available

✓ WiFi connected

✓ MQTT publishing working

✓ JSON format validated

Performance

✓ Publish interval ≤ 5 seconds

✓ Packet loss < 1%

✓ Device uptime > 8 hours

✓ Sensor error < 5%

11. Learning Resources

Official Documentation

- ESP32 Documentation

- Arduino Documentation

- MQTT Documentation

- Mosquitto Documentation

YouTube

- Random Nerd Tutorials

- Andreas Spiess

- DroneBot Workshop

Books

Beginning ESP32 Programming

by Warren Gay

MQTT Essentials

by HiveMQ

GitHub Repositories

- ESP-IDF Examples

- Arduino ESP32 Examples

12. Timeline Estimate

| Week | Activities |
| --- | --- |
| Week 1 | Embedded Systems Fundamentals |
| Week 2 | ESP32 Setup & Programming |
| Week 3 | Sensor Integration |
| Week 4 | MQTT + Testing |

Total Duration:

4 Weeks (26 Days @ 2 Hours/Day)

13. Risks and Mitigation Strategies

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Sensor Failure | High | Keep spare sensors |
| WiFi Instability | Medium | Reconnection logic |
| Wrong Wiring | High | Circuit validation |
| Power Issues | Medium | Stable USB supply |
| MQTT Misconfiguration | Medium | Local testing first |

End-of-Phase Deliverable

By the end of Phase 1, you should have a working ESP32-based industrial telemetry device publishing machine health data every 5 seconds via MQTT. This becomes the foundation for all subsequent phases (streaming, backend, database, analytics, ML, web, mobile, and cloud).

Do not move to Phase 2 until all Phase 1 success criteria and test cases have passed.